## Slide 1: PROPOSED AUTOMATION TEST METHODOLOGY

## Slide 2: Background
On the 4th of February 2019, Surya met the QinetiQ team at their office in Portsmouth to discuss and understand the scope of the automation framework which the QinetiQ set out to do. The workshop was also used to showcase the application under test and to gather important information that are required for the design and implementation of the test automation framework.
This initial project initiation meeting was also used to ask for the materials that would be required by the QA team.
It was agreed at the meeting that QinetiQ will give the access to all the required assets once the NDA has been signed by Surya.

## Slide 3: Executive Statement
Following a project workshop; once the QinetiQ team has granted the QA team access to the required assets; we will start a discovery phase of the project to highlight the scope of the work. This will remove some uncertainties about the required tasks and resources needed for the project.
The discovery phase will be an initial one month before the phase 1 of the project where we will produce the scope of test for each of the phases, the test strategy, test planning, setup and preparation that are required for the project. We will also do a proof of concept to showcase the framework to be built.
We will also agree on the project plan that will specify the roadmap and resources that are required for the work.

## Slide 4: Proposed DELIVERABLES for discovery phase
Project Initiation and Decision to automate
Requirement gathering and scoping
Test Tool acquisition and setup
Environment Setup
Automation Test Strategy creation
Test Process Analysis and Architectural design
Test planning and Design
Spikes (proof of concept) to automation a section of the application
A demo /showcase of the proof of concept
Project roadmap and resourcing in phases
Timeline
1 Months
Resources for Discovery Phase
One (1) Coded UI Automation Test Architect / Lead
One (1) CodedUI Tester

## Slide 5: Future resources and DELIVERIES
This will be agreed on completion of the discovery phase.

## Slide 6: Proposed Methodology
This proposed automation life cycle methodology to be followed involves a multi-stage process, supporting the detailed, and inter-related activities that are required to introduce and utilize an automated test tool; develop test design; develop and execute test cases; develop and manage test data and the test environment; as well as document, track and obtain closure on issue/bug reports.
By using the systematic approach outlined, we will be able to organize and execute test activities in such a way as to maximize test coverage within the limits of testing resources.
The methodology represents a structured approach, which depicts a process with which to approach and execute test.
This proposed structured approach is necessary to help steer the test team away from the common test program mistakes below.
• Implementing automated test tool without a testing process in place resulting in ad-hoc, non-repeatable and non-measurable tests.
• Implementing a test design without following any design standards, resulting in the creation of test scripts that cannot be integrated with continuous integration.
• Using the wrong tool or developing a too elaborate in house test harness.
• Test tool implementation initiated too late in the application development life cycle, not allowing sufficient time for tool setup and test tool introduction process.
The Proposed Methodology will comprise of six stages as described below:
The Proposed Methodology will comprise of six stages

## Slide 7: 1 Decision to Automate Test
The Decision to Automate Test represents the first stage of the process. This stage covers the entire process that goes into the automated testing decision. During this stage, we will outline the automated testing expectations and the potential benefits of automated testing when implemented correctly. A test tool proposal needs to be outlined, which will be helpful in acquiring management support.
The issues that organizations face when adopting automated test systems include those outlined below:
• Finding/hiring test tool experts
• Using the correct tool for the task at hand
• Developing and implementing an automated testing process, which includes developing automated test design and development standards
• Analyzing various applications to determine those which are best suited for automation
• Analyzing the test requirements to determine the ones suitable for automation
1.1 Overcoming False Expectations for Automated Testing
While it has been proven successfully that automated testing is valuable and can produce a return on investment, as discussed during the workshop, there isn’t always an immediate payback on investment. Test automation requires a significant short-term investment of time and energy to achieve a long-term return on investment (ROI) of faster and cheaper testing.
The automated test suite will enhance the manual testing and automate the test plan, design and create the test procedures.
Management also needs to be made aware of the additional cost involved when introducing a new tool, not only for the tool purchase, but for enhancing an existing testing process or implementing a new testing process.
Test automation represents highly flexible technology, which provides several ways to accomplish an objective. Use of this technology requires new ways of thinking, which only amplifies the problem of test tool implementation. It may be required to change some processes and ways of working.

## Slide 8: 2. Test Tool Acquisition
Test Tool Acquisition represents the 2nd stage of the process.
We will evaluate the application under test and establish if the proposed tool is the most suitable. The test team will undergo a test tool evaluation and selection process, starting with confirmation of management support.
Since a tool should support most of the organizations’ testing requirements, whenever feasible, the test team will need to review the systems engineering environment and other organizational needs and come up with a list of tool evaluation criteria.
Where the tool cannot fulfil the entire requirement, we will recommend additional tools.
A review of the different types of tools available to support aspects of the entire testing life-cycle is carried out.
For this project, it has been established that CodedUI will be used an automation testing framework because it support DevExpress WinForm.

## Slide 9: 3. Automated Testing Introduction
This stage outlines the steps necessary to successfully introduce automated testing to a new project, which are summarized below.
Test Process Analysis
Test Process Analysis ensures that an overall test process and strategy are in place and are modified, if necessary, to allow automated test to be introduced in a successful fashion.
In this stage, the kinds of testing applicable for the technical environment will be defined and tests are defined that can be supported by automated tools.

## Slide 10: 4. Test Planning, Design and Development
Test Planning
The Test Planning phase represents the need to review long lead-time test planning activities. During this phase, the test team will identify test procedure creation standards and guidelines; hardware, software and network required to support test environment; test data requirements; a preliminary test schedule; performance measure requirements; a procedure to control test configuration and environment; defect tracking procedure and associated tracking tool.
The Test Environment Setup is part of test planning. It represents the need to plan, track and manage test environment set up activities, where material procurements may have long lead-times. The test team needs to schedule and track environment set up activities; install test environment hardware, software and network resources; integrate and install test environment resources; obtain/refine test databases; and develop environment setup scripts and test scripts.
Test Design
The Test Design component addresses the need to define the number of tests to be performed, the ways that test will be approached (paths, functions), and the test conditions which need to be exercised.
We will follow the Kanban approach involving a mini-development life cycle of its own, complete with strategy and goal planning, test requirement definition, analysis, design and coding.
Similar to software application development, test requirements must be specified before test design is constructed. Test requirements need to be clearly defined and documented, so that all project personnel will understand the basis of the test effort.
In order for automated tests to be reusable, repeatable and maintainable, test development standards need to be defined and followed.
Test development
A test development architecture is developed, which provides the test team with a clear picture of the test development preparation activities or building blocks necessary for the efficient creation of test procedures. Prior to the commencement of test development, the test team also needs to perform analysis to identify the potential for reuse of already existing test procedures and scripts within the Automation Infrastructure.

## Slide 11: 5 Execution and Management of Tests
The test team at this stage, has addressed test design and test development.
Test procedures are now ready to be executed in support of exercising the application-under-test.
Also test environment setup planning and implementation was addressed consistent with the test requirements and guidelines provided within the test plan.
With the test plan in hand and the test environment now operational, it is time to execute the tests defined for the test.

## Slide 12: 6. Test Review and Assessment
Test review and assessment activities need to be conducted throughout the testing life-cycle, in order to allow for continuous improvement activities.
The test execution activities, metrics need to be evaluated and final review and assessment activities need to be conducted to allow for process improvement.
Following test execution, the test team needs to review the performance of the test in order to determine where improvements can be implemented to improve the test performance on the next project.

## Slide 13: PROJECT deliverables
CodedUI driver Automation code
Automation Test User guide
Incident/Defect Management for Automation
Test Automation Reporting
Test Automation Strategy
Requirements traceability report
Error logs
Agile Process Improvement
  Agile ways of working
  Definition of Done
  Work item process flow
  AzureDevOps Update
Release and pipeline management improvement
Test Environment management report
Test monitoring and control
Test design and execution
Continuous Integration and Continuous Delivery

## Slide 14: Materials required
Access to Repository
Access to Azure DevOps ( Formerly called VSTS / TFS)
Access to Application
Instructions on how to run the application
Instructions or documentation on how the application works
Access to the KCL Parser and Log
Access to design documents

## Slide 15: PROPOSED Tools
Programming Language
  C#
IDE
  Visual Studio
UI Automation
  CodedUI
  Page Object Model
Unit Testing
  Nunit
Continuous Development
  TeamCity / TFS

## Slide 16
The